

Project Scope Statement

**Project Name:** GCCG e-Banking Portal

**Department:** *<Department Name>*

**Project Manager:** *<Student Name>*

**Date:** *<Today’s Date>*

**Prepared By**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| *<Student Name>* | Project Manager |
|  |  |

**Version History**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | *<Today’s Date>* | *<Student Name>* | Created document |
|  |  |  |  |

Project Description

The e-Banking Portal project will provide the following features as components in the project:

• Single-sign-on and authenticated access to the consumer e-banking portal.

• Integration of banking services.

• Response time during transactions to be in the bandwidth of zero to four seconds.

Project Justification

GCCG e-Banking Portal will integrate all banking-related services through a single-sign on feature to customers of the bank. This portal will ensure that these applications and hardware networks will seamlessly integrate and provide services through a single window to the customer.

Project Product

Development of the e-Banking Portal that integrates all the banking-related services using a single-sign on feature.

Project Deliverables

Development of the GCCG Project Management Plan

Development of the GCCG Project Management Plan Reference Manual

Development and approval of the e-banking portal design

Development of the e-banking portal

Integration and testing of the portal

Documentation of the help system and user manuals

Upload to the ISP server and perform live testing

Development of customer support systems

Product launch

Project Objective

Project Objective

The e-Banking Portal project will develop a new consumer portal that will integrate all banking-related services through a single sign-on feature to customers of the bank. Currently the services of the bank are developed through independent applications running under varied software technologies and computer platforms. This new portal will ensure that these applications and hardware networks will seamlessly integrate and provide services through a single window to the customer.

Assumptions

Since this is a new foray of integrating banking services into a consumer e-banking portal, the company will expect the technology and technical skills required for this integration to be made available for project execution.

Constraints

* The project completion must be on or before April 30th.
* The project must be completed within the $1 million budget.
* Suitable subject matter experts will be made available for the integration of the banking services.
* Required hardware and software will be procured before needed according to the schedule.
* Requisite project team members will be recruited before needed according to the schedule.

| **Overall Project Priority:**  High Medium Low |
| --- |
| **Comments:** |
| **Approved by:**  **Project Sponsor:** *<Sponsor Name>*  **Date:** *<Today’s Date>* |